Primevolta Hardware Solutions

Monthly Service Report
Client: FinSecure Services
Reporting Period: November 2025

1. Executive Summary

This report summarizes the operational services delivered by Primevolta Hardware Solutions to FinSecure Services during the period of November 1, 2025, to November 30, 2025. The primary objective of this report is to provide a detailed overview of hardware performance, service requests, preventive maintenance, incidents, and overall service quality.

During this period, Primevolta Hardware Solutions achieved 99.2% system uptime across all BFSI endpoints supported, resolved 145 service tickets, and conducted scheduled preventive maintenance for all critical infrastructure components. The report highlights trends, identifies recurring issues, and proposes recommendations for further optimization of hardware performance and service delivery.

2. Service Overview

2.1 Hardware Assets Monitored

- Servers: 12 high-performance rack-mounted units (Dell PowerEdge R740)

- Networking Equipment: 18 switches (Cisco Catalyst 9300), 6 core routers

- End-user Devices: 350 desktop workstations, 120 laptops

- Security Appliances: 10 firewalls, 5 Intrusion Detection Systems

2.2 Scope of Services

- Preventive Maintenance & Firmware Updates

- Incident Response & Resolution

- Performance Monitoring & Reporting

- Hardware Replacement & Repairs

- Technical Consultation for Infrastructure Optimization

3. Service Performance Metrics

| Metric | Target | Achieved | Remarks |
| --- | --- | --- | --- |
| System Uptime | 99% | 99.2% | Exceeded target due to proactive monitoring |
| Incident Response Time | <2 hours | 1.7 hours | Maintained SLA compliance |
| First-Time Resolution Rate | 90% | 88% | Slightly below target; addressed through enhanced training |
| Preventive Maintenance Completion | 100% | 100% | All critical devices serviced on schedule |
| Hardware Replacement Turnaround | <24 hours | 22 hours | SLA met successfully |

4. Major Activities Completed

- Preventive Maintenance:

  - All servers updated with latest firmware patches.

  - Network switches upgraded to latest stable OS version.

  - Security appliances’ firmware updated with latest threat definitions.

- Incident & Problem Management:

  - Resolved 145 service tickets, including 10 high-priority incidents affecting server performance.

  - Identified root cause of recurring network latency in branch office and implemented permanent fixes.

- Hardware Replacement & Repairs:

  - Replaced 3 defective server drives and 5 laptops with hardware failures.

  - Recalibrated 2 network routers to optimize routing performance.

- Performance Monitoring & Reporting:

  - Conducted real-time monitoring for all critical systems.

  - Issued alert notifications to FinSecure IT team for early detection of potential failures.

5. Incident Summary

| Incident ID | Date | Category | Description | Resolution | Time to Resolve |
| --- | --- | --- | --- | --- | --- |
| INC-1023 | 05-Nov | Server | Server R740 #4 failed to boot | Replaced HDD, restored data from backup | 3 hours |
| INC-1045 | 12-Nov | Network | Core switch experiencing packet drops | Firmware patch and reboot | 2 hours |
| INC-1087 | 20-Nov | End-user | Laptop failure in Branch A | Hardware replacement | 1.5 hours |

Analysis: Most incidents were hardware-related and resolved within SLA. No critical downtime affecting financial operations occurred.

6. Observations & Recommendations

- Observations:

  - Minor recurring network latency in Branch A; mitigated via router configuration update.

  - Increased hardware alerts due to aging UPS units; monitored and scheduled replacement.

- Recommendations:

  - Consider upgrading UPS units within next quarter to maintain high availability.

  - Conduct quarterly training sessions for end-user troubleshooting to reduce minor incident tickets.

7. Planned Activities for Next Month

- Full preventive maintenance for all network and security devices

- Hardware lifecycle review and proactive replacement planning

- Review SLA compliance and optimize incident response workflows

8. Acknowledgement

This report is submitted for review and confirmation by the IT management team at FinSecure Services. Primevolta Hardware Solutions commits to continuous improvement in operational service delivery, ensuring reliability, security, and efficiency of all hardware systems under management.

Prepared by:
Primevolta Hardware Solutions – Operations Team

Date: 30-Nov-2025